Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS85814 |
| Project Name | Explore with AI: Custom Itineraries for Your Next Journey |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Streamlit Setup & Input | USN-3 | Setup Streamlit and configure requirements.txt and create input fields for destination, days, and nights. | 2 | Low | K H Elango |
| Sprint-1 | AI Integration & Itinerary Generate | USN-3 | Integrate Ai API to generate travel Itinerary and Generate day-wise travel plan using AI. | 1 | Medium | K H Elango |
| Sprint-2 | Output Display | USN-3 | Display travel itinerary in Streamlit. | 2 | Low | K H Elango |
| Sprint-2 | Error Handling & Testing | USN-3 | Add input validation and error messages & Test website and fix errors. | 1 | High | K H Elango |
| Sprint-3 | Documentation | USN-3 | Prepare project report. | 5 | High | K H Elango |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 6 Days | 02 Feb 2026 | 07 Feb 2026 | 3 | 07 Feb 2026 |
| Sprint-2 | 3 | 6 Days | 09 Feb 2026 | 14 Feb 2026 | 3 | 14 Feb 2026 |
| Sprint-3 | 5 | 4 Days | 16 Feb 2026 | 19 Feb 2026 | 5 | 19 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = total story points / total duration

= 11 / 16

= 0.69